Kailash HMS

AI-First Hospital Management System

Document 07 — Gaps

Gap Analysis

End-to-end delta between intent (BRD / TRD) and current code

| Version | v1.0 |
| --- | --- |
| Date | 01 Jun 2026 |
| Author | Solution Architecture Team |
| Status | Issued for review |

Confidential — internal architecture & planning artefact

# Contents

Right-click → Update Field to populate the table of contents.

# 1. How to Read This Document

This document is the single source of truth for every delta between the agreed intent and the current code base. Every gap is numbered (GAP-NNN) and ties back to a requirement in 01 BRD or 02 TRD; sprint references trace into 06 Implementation Plan.

## 1.1 Severity

| Level | Definition | Examples |
| --- | --- | --- |
| Critical | Patient safety, legal exposure, or no-go. | Auth, drug-safety, audit integrity |
| High | Core workflow blocked or evidence broken. | DB layer, RBAC, NABH evidence gaps |
| Medium | Important but workarounds exist. | AI gateway, integrations, observability |
| Low | UX polish, debt, nice-to-have. | Storybook, i18n key gaps, Tailwind cleanup |

## 1.2 Status

Open — gap exists; sprint assigned in 06.

In progress — actively being worked.

Closed — verified in production / staging.

# 2. Top 10 Critical Gaps (executive read)

| # | Title | Severity |
| --- | --- | --- |
| GAP-001 | No real authentication (login is a role-switcher) | Critical |
| GAP-003 | No server-side RBAC enforcement | Critical |
| GAP-010 | No relational store; everything is client-side seed data | Critical |
| GAP-014 | AI services are stubs; no real LLM wired | Critical |
| GAP-021 | Drug-safety logic runs only client-side | Critical |
| GAP-006 | Audit log is not append-only (lives in localStorage) | Critical |
| GAP-007 | PII not encrypted at rest | Critical |
| GAP-018 | WhatsApp credentials and channels not provisioned | High |
| GAP-029 | Critical lab value notification path absent | High |
| GAP-033 | Discharge clearance not enforced as a server-side gate | High |

# 3. Authentication, Session, RBAC (GAP-001 … 009)

### GAP-001 — No real authentication

Severity: Critical

Where: src/store/useAuthStore.ts (DEMO_USERS), src/components/layout/RoleGuard.tsx

Why it matters: Any user can become any role by clicking a card on /. There is no password, no token, no session. Unacceptable for clinical data.

Fix: OIDC integration (hospital IdP), JWT access + rotating refresh, RoleGuard checks the JWT instead of useAuthStore.

Sprint: S8 (Auth)

### GAP-002 — No identity proofing for patients

Severity: Critical

Where: src/app/reception/walk-in/* and patient portal entry

Why it matters: Patient lookups by phone number alone are spoofable; DPDP §11 requires reasonable verification.

Fix: Aadhaar OTP via UIDAI or DigiLocker linkage at first chart open.

Sprint: S8

### GAP-003 — No server-side RBAC enforcement

Severity: Critical

Where: src/lib/permissions.ts is consumed client-side only

Why it matters: Even with real auth, mutations would be possible by direct API call without the UI guard.

Fix: Wrap every API route + Server Action in canDo(role, action); audit denied attempts.

Sprint: S8

### GAP-004 — Aadhaar OTP / DigiLocker patient onboarding

Severity: High

Where: No code; spec only

Why it matters: Identity onboarding is the trust foundation for the patient portal.

Fix: Integrate with UIDAI / DigiLocker via OAuth.

Sprint: S8

### GAP-005 — Lab analyser bridge (HL7 / ASTM)

Severity: Medium

Where: Not in code

Why it matters: Without it, lab results are entered manually — slower and error-prone.

Fix: Deferred to v2; manual entry workflow stays in v1.

Sprint: v2

### GAP-006 — Audit log lives in localStorage

Severity: Critical

Where: src/store/useAuditStore.ts persists to localStorage

Why it matters: Local-only audit fails the NABH expectation of immutable cross-actor evidence.

Fix: Move to append-only audit table (see 05 Schema §9.1). Outbox emits from each mutation.

Sprint: S3

### GAP-007 — PII not encrypted at rest

Severity: Critical

Where: No DB; future schema must encrypt

Why it matters: DPDP §8 requires reasonable safeguards on personal data.

Fix: Column-encryption (AES-256) with annual key rotation; blind-index for phone search.

Sprint: S2

### GAP-008 — Session timeout / idle lockout

Severity: High

Where: Not implemented

Why it matters: Required for shared-station security.

Fix: Idle 30 min hard logout; soft 15 min lock.

Sprint: S8

### GAP-009 — Password / 2FA fallback for stations without IdP

Severity: Medium

Where: Not implemented

Why it matters: Some kiosks (registration counter) may not have IdP access.

Fix: Internal username + TOTP behind admin grant.

Sprint: S8

# 4. Data Layer & Backend (GAP-010 … 020)

### GAP-010 — No relational store; all data client-seeded

Severity: Critical

Where: Repo has no DB folder, no ORM, no migrations

Why it matters: Stops every downstream concern: durability, search, reporting, audit.

Fix: Postgres + migrations (see 05 Schema §13). Repo pattern in src/db/.

Sprint: S2

### GAP-011 — No repository abstraction or zod-to-DB schema mapping

Severity: High

Where: Stores currently mutate freely

Why it matters: Without repos, swapping seed → API becomes a 49-store refactor instead of a single switch.

Fix: Introduce repos under src/db/* with zod inputs / outputs.

Sprint: S2

### GAP-012 — No read-only API routes

Severity: High

Where: Only /api/whatsapp/*

Why it matters: Every UI list ultimately needs to read from the DB.

Fix: Build out REST endpoints listed in 02 TRD §5.

Sprint: S2

### GAP-013 — Persisted localStorage stores

Severity: High

Where: 11 stores persisted (see StoreHydrator.tsx)

Why it matters: Stores expose PII on the device; lost on browser clear; conflicts with real backend.

Fix: Phase-out plan in S2 / S3; cache-only after API.

Sprint: S2

### GAP-014 — AI services are stubs

Severity: Critical

Where: src/ai-services/* — all 38 services

Why it matters: No real value from suggestions today.

Fix: Build _gateway.ts; route every service; preserve HITL.

Sprint: S9

### GAP-015 — Patient + Visit not durable

Severity: Critical

Where: src/store/usePatientStore.ts in-memory

Why it matters: Front-desk registrations lost on refresh.

Fix: Migrations v1; reception writes through API.

Sprint: S3

### GAP-016 — Reception write path not wired to backend

Severity: High

Where: src/app/reception/walk-in/page.tsx

Why it matters: Patients are lost on refresh; no audit trail of registration.

Fix: Server Action / API + audit emit on save.

Sprint: S3

### GAP-017 — Doctor OPD note durability

Severity: High

Where: src/app/doctor/opd/[id]/page.tsx

Why it matters: Clinical notes vanish without API.

Fix: POST /api/notes; audit + DPDP log.

Sprint: S3

### GAP-018 — WhatsApp Business credentials and channels

Severity: High

Where: src/app/api/whatsapp/* (routes exist, env vars missing)

Why it matters: OTP and reminders flag as 'configured' but cannot send.

Fix: Provision creds in vault; smoke-test in staging.

Sprint: S10

### GAP-019 — Drug master is in-memory and partial

Severity: High

Where: src/store/useDrugMasterStore.ts seeded

Why it matters: Drug-safety quality scales with drug master completeness.

Fix: Source from RxNorm/Indian formulary + storage in drug table.

Sprint: S4

### GAP-020 — DPDP record-access not always emitted

Severity: High

Where: Patchy across modules

Why it matters: DISHA requires logging of every access to identified data.

Fix: Wrap patient chart open + drawer open in DPDP audit emit.

Sprint: S3

# 5. Clinical Surfaces (GAP-021 … 035)

### GAP-021 — Drug-safety runs client-side only

Severity: Critical

Where: src/lib/drugSafety.ts

Why it matters: Bypassable by direct API call; cannot block writes server-side.

Fix: Run the same engine server-side at /api/prescriptions; return envelope to UI.

Sprint: S4

### GAP-022 — Pharmacy dispense events not durable

Severity: High

Where: src/store/usePharmacyStore.ts

Why it matters: Bedside dispense becomes a verbal record only.

Fix: DB + API; bedside route requires barcode or nurse co-sign.

Sprint: S4

### GAP-023 — Bill auto-population is approximate

Severity: Medium

Where: src/store/useBillingStore.ts

Why it matters: Lines derived heuristically without real order/drug joins.

Fix: Server-side aggregation of orders + dispense + bed + procedures.

Sprint: S7

### GAP-024 — Duplicate-charge detection is heuristic

Severity: Medium

Where: src/lib/utils.ts duplicate flag

Why it matters: False positives waste billing time.

Fix: Deterministic rules + ML flag both on server.

Sprint: S7

### GAP-025 — Lab results inbox missing release gate

Severity: High

Where: src/store/useLabStore.ts

Why it matters: Results may appear to patient before verification.

Fix: Server-side release gate; patient portal only sees released rows.

Sprint: S5

### GAP-026 — Narcotic two-signatory missing

Severity: High

Where: src/store/useNarcoticsStore.ts

Why it matters: Drug-licensing exposure under NDPS rules.

Fix: Witness signature column + UI; audit + immutable trail.

Sprint: S4

### GAP-027 — Pharmacy stock-on-hand not real

Severity: High

Where: src/store/usePharmacyInventoryStore.ts

Why it matters: Dispense ‘in stock’ flag is informational only.

Fix: Drug-stock table + lot + expiry; expiry sweep at end of day.

Sprint: S4

### GAP-028 — Reflex test rules engine on client

Severity: Medium

Where: src/lib/reflexRules.ts

Why it matters: Lab can disable client; rules need to fire even via API.

Fix: Server-side rule engine; client only displays.

Sprint: S5

### GAP-029 — Critical-value notification path absent

Severity: High

Where: No notify on critical bool

Why it matters: Critical results (e.g. K+ < 2.5) must page someone.

Fix: Server emits a high-priority notification to ordering doctor + nurse; banner; audit.

Sprint: S5

### GAP-030 — Bed transfers don't cascade housekeeping reliably

Severity: Medium

Where: useAdmissionStore + useHousekeepingStore

Why it matters: Beds may stay 'occupied' after transfer.

Fix: Transfer triggers a housekeeping event in one transaction.

Sprint: S6

### GAP-031 — Multi-branch federated reporting

Severity: Medium

Where: BranchId enum, no UI

Why it matters: Multi-branch is a v2 commitment; v1 single-branch only.

Fix: Tenant_id column already present (see Schema). UI deferred to v2.

Sprint: v2

### GAP-032 — MAR late / missed not actionable

Severity: Medium

Where: src/lib/mar.ts

Why it matters: Nurses need an actionable queue, not just a colour.

Fix: Server computes due / late / missed; nurse home shows queue.

Sprint: S6

### GAP-033 — Discharge gate not server-enforced

Severity: High

Where: src/app/discharge/*

Why it matters: Discharge could complete even if a pillar is open.

Fix: Server-side gate on POST /api/discharge.

Sprint: S6

### GAP-034 — Discharge summary AI not wired

Severity: Medium

Where: src/ai-services/discharge-summary stub

Why it matters: Doctors get no draft to edit.

Fix: Wire through gateway; HITL accept/edit; emit audit.

Sprint: S6

### GAP-035 — Doctor revenue-share not in scope for v1

Severity: Low

Where: Spec only

Why it matters: Sometimes wanted; not committed.

Fix: v2; design with finance during sprint 12 review.

Sprint: v2

# 6. Insurance & Finance (GAP-036 … 039)

### GAP-036 — Denial-risk AI returns canned scores

Severity: Medium

Where: src/ai-services/draft-claim-justification stub

Why it matters: Insurance desk cannot prioritise.

Fix: Real model via gateway; expose score + reasoning.

Sprint: S7 / S9

### GAP-037 — Refund two-step approval missing

Severity: Medium

Where: src/app/billing/refund missing approver gate

Why it matters: Single user can refund — segregation of duties broken.

Fix: Approver gate + state machine + audit.

Sprint: S7

### GAP-038 — Per-service AI config absent

Severity: Medium

Where: AI services hardcode model 'stub'

Why it matters: Cannot route certain services through cheaper / on-prem models.

Fix: Admin UI to set per-service vendor + model + budget.

Sprint: S9

### GAP-039 — PHI in AI logs not redacted

Severity: High

Where: No gateway logs yet

Why it matters: DPDP & DISHA prefer minimal-PHI retention.

Fix: Token-level redaction + pseudonymisation in gateway log path.

Sprint: S9

# 7. UI / UX (GAP-040 … 049)

### GAP-040 — Storybook for shared components

Severity: Low

Where: No .stories.tsx files

Why it matters: Onboarding new designers / engineers is slower; visual regressions go undetected.

Fix: Storybook for src/components/ui/ + clinical/.

Sprint: S1

### GAP-041 — WCAG AA conformance audit

Severity: Medium

Where: Several focus rings missing; some buttons icon-only

Why it matters: Accessibility for non-mouse users.

Fix: Lighthouse + manual sweep; remediate.

Sprint: S1

### GAP-042 — Phone (390 px) regressions on nurse / ER

Severity: Medium

Where: Some tables don't collapse cleanly at 390

Why it matters: On-floor staff use phones one-handed.

Fix: Phone sweep in CI; design tokens drive table → card collapse.

Sprint: S1

### GAP-043 — Hindi i18n coverage incomplete

Severity: Low

Where: messages/hi.json mirrors keys but not all are translated

Why it matters: Hindi-first staff lose locale value.

Fix: Translation pass + missing-key warning in CI.

Sprint: S1

### GAP-044 — alert() / confirm() used in admin pages

Severity: Low

Where: src/app/admin/statutory + refund pages

Why it matters: Native dialogs are unbranded and untranslatable.

Fix: Use the shared Dialog component.

Sprint: S1

### GAP-045 — Empty / loading / error states inconsistent

Severity: Low

Where: Several lists show spinners only

Why it matters: Skeletons preserve layout and clarity.

Fix: Adopt the Skeleton + Empty pattern uniformly.

Sprint: S1

### GAP-046 — Activity graph server aggregation

Severity: Low

Where: src/app/doctor/activity computes client-side

Why it matters: Slow on real data volume.

Fix: Server aggregation behind /api/doctors/:id/activity.

Sprint: S1 / S3

### GAP-047 — Quality intelligence outputs are demo data

Severity: Medium

Where: src/app/admin/ai-performance falls back to DEMO_FEATURE_DATA

Why it matters: Quality dashboards show fabricated values when feedback store empty.

Fix: Real AI quality logs from gateway; remove fallback.

Sprint: S9

### GAP-048 — Email + SMS abstraction missing

Severity: Medium

Where: No code

Why it matters: OTP, reminders, claim status updates require email/SMS.

Fix: Adapter under src/lib/notify/; provider configurable.

Sprint: S10

### GAP-049 — Console errors / warnings on a few admin pages

Severity: Low

Where: Verified via Puppeteer sweeps

Why it matters: Console noise hides real failures.

Fix: Resolve in S1 sweep.

Sprint: S1

# 8. Observability, DR, Hardening (GAP-050 … 055)

### GAP-050 — Metrics + dashboards

Severity: Medium

Where: No metrics emitted; no dashboards

Why it matters: Cannot prove SLOs.

Fix: Prometheus + Grafana; SLO targets from TRD §9.

Sprint: S11

### GAP-051 — Backup + restore drill

Severity: High

Where: No DB so no backup

Why it matters: Required to attest DR readiness.

Fix: Nightly DB backup, monthly restore drill, evidence in NABH cockpit.

Sprint: S11

### GAP-052 — Pen-test not yet performed

Severity: High

Where: —

Why it matters: Mandatory before go-live.

Fix: Engage external testers; remediate Critical / High before cutover.

Sprint: S12

### GAP-053 — NABH evidence pack rehearsal

Severity: Medium

Where: —

Why it matters: First exposure of streams to QM before live audit reduces risk.

Fix: Dry-run export across all 9 chapters.

Sprint: S12

### GAP-054 — UAT cycle plan

Severity: Medium

Where: —

Why it matters: Stakeholders need to sign off before cutover.

Fix: Two UAT cycles with structured scripts.

Sprint: S12

### GAP-055 — Production cutover runbook

Severity: High

Where: —

Why it matters: Cutover without a tested runbook is high risk.

Fix: Author + dry-run in staging; record evidence.

Sprint: S12

# 9. Gap → Requirement → Sprint Matrix

Compact cross-reference. Each gap rolls up to one or more requirements and exactly one sprint.

| GAP | Requirement(s) | Sprint | Severity |
| --- | --- | --- | --- |
| GAP-001 | FR-101, FR-104, NFR-05 | S8 | Critical |
| GAP-002 | FR-104, FR-901 | S8 | Critical |
| GAP-003 | All FR — write paths | S8 | Critical |
| GAP-004 | FR-104, FR-901 | S8 | High |
| GAP-005 | FR-401 … 405 | v2 | Medium |
| GAP-006 | NFR-09, FR-801 | S3 | Critical |
| GAP-007 | NFR-05, NFR-08 | S2 | Critical |
| GAP-008 | NFR-05 | S8 | High |
| GAP-009 | FR-101 | S8 | Medium |
| GAP-010 | All FR — durability | S2 | Critical |
| GAP-011 | TR-002 | S2 | High |
| GAP-012 | TR-001 | S2 | High |
| GAP-013 | NFR-05, TR-002 | S2 | High |
| GAP-014 | FR-203, FR-606, FR-505, FR-505 | S9 | Critical |
| GAP-015 | FR-101, FR-201 | S3 | Critical |
| GAP-016 | FR-101 | S3 | High |
| GAP-017 | FR-201, FR-203 | S3 | High |
| GAP-018 | FR-905, FR-908 (not in BRD), NFR-08 | S10 | High |
| GAP-019 | FR-204, FR-407 | S4 | High |
| GAP-020 | FR-803, NFR-08 | S3 | High |
| GAP-021 | FR-204, FR-407 | S4 | Critical |
| GAP-022 | FR-406, FR-407 | S4 | High |
| GAP-023 | FR-501 | S7 | Medium |
| GAP-024 | FR-503 | S7 | Medium |
| GAP-025 | FR-401 … 405, FR-902 | S5 | High |
| GAP-026 | FR-408 | S4 | High |
| GAP-027 | FR-407, FR-707 | S4 | High |
| GAP-028 | FR-403 | S5 | Medium |
| GAP-029 | FR-405 | S5 | High |
| GAP-030 | FR-603 | S6 | Medium |
| GAP-031 | — | v2 | Medium |
| GAP-032 | FR-303 | S6 | Medium |
| GAP-033 | FR-605 | S6 | High |
| GAP-034 | FR-606 | S6 | Medium |
| GAP-035 | — | v2 | Low |
| GAP-036 | FR-505 | S7/S9 | Medium |
| GAP-037 | FR-507 | S7 | Medium |
| GAP-038 | TR-014 | S9 | Medium |
| GAP-039 | NFR-08 | S9 | High |
| GAP-040 … 049 | NFR-10, NFR-11, NFR-12 | S1 | Low–Med |
| GAP-050 … 055 | NFR-03 / NFR-15 / NFR-07 | S11/S12 | Med–High |

# A. Version History

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| v1.0 | 01 Jun 2026 | Solution Architecture Team | Initial gap register, 55 entries. Cross-referenced to BRD/TRD/Schema/Plan. |