Kailash HMS

AI-First Hospital Management System

Document 07 — Gap Analysis

Gap Analysis — Closure (v1.1)

Status of every numbered gap after Phase-1 Steps 2-4

| Version | v1.0 |
| --- | --- |
| Date | 01 Jun 2026 |
| Author | Solution Architecture Team |
| Status | Issued for review |

Confidential — internal architecture & planning artefact

# Contents

Right-click → Update Field to populate the table of contents.

# 1. Purpose

This v1.1 supersedes v1.0 of the Gap Analysis with each row's current status after Phase-1 Steps 2, 3 and 4. Closed rows are demo-grade (browser-persistent, fully interactive); Phase-2 rows depend on real backend or vendor work and are mapped to specific sprints in 06 Implementation Plan.

# 2. Status Totals

| Status | Rows |
| --- | --- |
| Closed (Phase-1 demo grade) | 19 |
| Open — carried into Phase 2 | 32 |
| Mostly closed (residual minor) | 1 |
| Deferred to v2 (out of v1 scope) | 3 |
| Total numbered gaps | 55 |

# 3. Per-Gap Status

Ordered by GAP-ID. The full pre-work description for each gap remains in 07 Gap Analysis v1.0; this table updates the status column only.

| ID | Title | Severity | Status | Note |
| --- | --- | --- | --- | --- |
| GAP-001 | No real authentication | Critical | Open · Phase 2 | Role-card switcher kept for Phase-1 demo per scope. OIDC integration is Sprint 8 of 06 Plan. |
| GAP-002 | No identity proofing for patients | Critical | Open · Phase 2 | Aadhaar OTP planned for Sprint 8. |
| GAP-003 | No server-side RBAC enforcement | Critical | Open · Phase 2 | Client `canDo()` still in place; server-side wrap is Sprint 8. |
| GAP-004 | Aadhaar OTP / DigiLocker onboarding | High | Open · Phase 2 | Sprint 8. |
| GAP-005 | Lab analyser bridge (HL7 / ASTM) | Medium | Deferred to v2 | Manual entry retained; per BRD §2.3. |
| GAP-006 | Audit log lives in localStorage | Critical | Closed (Phase-1 demo) | Audit now persists via the mock-API table (`kailash.api.v1.audit_entries`) — durable across F5 for the demo. Phase-2 will move it to the real append-only audit table. |
| GAP-007 | PII not encrypted at rest | Critical | Open · Phase 2 | Browser localStorage in v1; column-encryption planned Sprint 2. |
| GAP-008 | Session timeout / idle lockout | High | Open · Phase 2 | Idle lock added with OIDC in Sprint 8. |
| GAP-009 | Password / 2FA fallback | Medium | Open · Phase 2 | Internal username + TOTP arrives with OIDC. |
| GAP-010 | No relational store | Critical | Closed (Phase-1 demo) | Mock API + IndexedDB-shaped localStorage tables stand in. Schema mirrors 02 TRD §5 verbatim so Phase-2 swap is transport-only. |
| GAP-011 | No repository abstraction | High | Closed (Phase-1 demo) | src/lib/api/ exposes a typed `table<T>()` abstraction per domain. The future repository implementation slots in behind the same interface. |
| GAP-012 | No read-only API routes | High | Closed (Phase-1 demo) | All mock-API domains expose typed `list / get / patch / put / remove` methods used by stores. |
| GAP-013 | Persisted localStorage stores | High | Closed (Phase-1 demo) | Now 45 of 49 Zustand stores persist + survive F5 (codemod-persist-stores.py). For Phase 2 these will migrate to the real backend with a single transport swap; the Zustand stores' public API stays the same. |
| GAP-014 | AI services are stubs | Critical | Open · Phase 2 | HITL envelope is preserved across all 38 services; the demo uses canned (varied) data. Real LLM gateway is Sprint 9. |
| GAP-015 | Patient + Visit not durable | Critical | Closed (Phase-1 demo) | Persisted via mock-API + Zustand persist. State survives F5. |
| GAP-016 | Reception write path not durable | High | Closed (Phase-1 demo) | Reception's patient store now writes through `usePatientStore` (persisted). State survives F5. |
| GAP-017 | Doctor OPD note durability | High | Closed (Phase-1 demo) | useConsultationStore is now persisted; notes survive F5. |
| GAP-018 | WhatsApp Business credentials | High | Open · Phase 2 | API routes scaffolded; creds in Sprint 10. |
| GAP-019 | Drug master is partial | High | Closed (Phase-1 demo) | Drug master persisted; 11-drug formulary seeded incl. narcotics. Phase 2 imports RxNorm. |
| GAP-020 | DPDP record-access not always emitted | High | Closed (Phase-1 demo) | Mock-API `Encounters.create` emits `disha_record_accessed` on every chart open. Phase 2 widens to all detail-drawer opens. |
| GAP-021 | Drug-safety runs client-side only | Critical | Open · Phase 2 | Client-side check stays for the demo; server-side enforcement requires the real backend (Sprint 4). |
| GAP-022 | Pharmacy dispense events not durable | High | Closed (Phase-1 demo) | Pharmacy claim + dispense events persist. Bedside dispense recorded with audit. |
| GAP-023 | Bill auto-population is approximate | Medium | Open · Phase 2 | Demo seed shows the bill model. Real order/drug/bed/procedure joins are Sprint 7. |
| GAP-024 | Duplicate-charge detection heuristic | Medium | Open · Phase 2 | Server-side rules in Sprint 7. |
| GAP-025 | Lab results inbox missing release gate | High | Closed (Phase-1 demo) | Mock-API `Lab.release` is the only path that flips `releasedAt`; patient portal filters by `releasedAt` only. |
| GAP-026 | Narcotic two-signatory missing | High | Closed (Phase-1 demo) | Mock-API `Pharmacy.narcotics.signOut` requires witnessId + witnessName; both audited. |
| GAP-027 | Pharmacy stock-on-hand not real | High | Open · Phase 2 | Drug master tracks onHand for the demo. Real stock + expiry sweep is Sprint 4. |
| GAP-028 | Reflex test rules on client | Medium | Open · Phase 2 | Server-side rules engine Sprint 5. |
| GAP-029 | Critical-value notification path | High | Closed (Phase-1 demo) | Lab releases now emit `lab_critical_callback` audit + push notification to doctor + nurse. |
| GAP-030 | Bed transfers don't cascade housekeeping | Medium | Open · Phase 2 | Single-transaction cascade is Sprint 6. |
| GAP-031 | Multi-branch federated reporting | Medium | Deferred to v2 | Tenant_id column already present in mock-API schema. UI deferred per BRD §2.3. |
| GAP-032 | MAR late / missed not actionable | Medium | Closed (Phase-1 demo) | Mock-API `Ipd.mar.administer` computes on_time / late automatically; nurse home shows the queue. |
| GAP-033 | Discharge gate not server-enforced | High | Closed (Phase-1 demo) | Mock-API `DischargeApi.exit` rejects unless all 4 pillars cleared. Phase 2 ports the same check to the real server. |
| GAP-034 | Discharge summary AI not wired | Medium | Closed (Phase-1 demo) | Regenerate button now actually re-calls `generateDischargeSummary` (stub returns varied output). |
| GAP-035 | Doctor revenue-share not in scope | Low | Deferred to v2 | Per BRD §2.3. |
| GAP-036 | Denial-risk AI returns canned scores | Medium | Open · Phase 2 | Real LLM via gateway Sprint 9. |
| GAP-037 | Refund two-step approval missing | Medium | Closed (Phase-1) | Built /billing/refunds with role-gated state machine (pending → approved_lead → approved_finance → processed). FR-507 satisfied. |
| GAP-038 | Per-service AI config absent | Medium | Open · Phase 2 | Admin UI Sprint 9. |
| GAP-039 | PHI in AI logs not redacted | High | Open · Phase 2 | Gateway-side redaction Sprint 9. |
| GAP-040 | Storybook for shared components | Low | Open · Phase 2 | Polish sprint. |
| GAP-041 | WCAG AA conformance audit | Medium | Open · Phase 2 | Polish sprint; some focus rings + ARIA improvements in flight. |
| GAP-042 | Phone (390 px) regressions | Medium | Open · Phase 2 | Polish sprint. |
| GAP-043 | Hindi i18n coverage incomplete | Low | Open · Phase 2 | Polish sprint. |
| GAP-044 | alert() / confirm() used in admin pages | Low | Closed (Phase-1) | All 12 native sites replaced with the shared Dialog component. `window.alert/confirm/prompt` no longer used in the codebase (grep-verified). |
| GAP-045 | Empty / loading / error states inconsistent | Low | Open · Phase 2 | Polish sprint. |
| GAP-046 | Activity graph server aggregation | Low | Open · Phase 2 | Sprint 3 prerequisite. |
| GAP-047 | Quality intelligence outputs are demo | Medium | Open · Phase 2 | Phase-2 gateway. |
| GAP-048 | Email + SMS abstraction missing | Medium | Open · Phase 2 | Sprint 10. |
| GAP-049 | Console errors / warnings | Low | Mostly closed | 0 errors in the Phase-1 sweep; one non-fatal React 19 hydration warning still fires on a navigation — pre-existing, regenerates without affecting functionality. Tracked for Phase 2. |
| GAP-050 | Metrics + dashboards | Medium | Open · Phase 2 | Sprint 11. |
| GAP-051 | Backup + restore drill | High | Open · Phase 2 | Sprint 11. |
| GAP-052 | Pen-test not yet performed | High | Open · Phase 2 | Sprint 12. |
| GAP-053 | NABH evidence pack rehearsal | Medium | Open · Phase 2 | Sprint 12. |
| GAP-054 | UAT cycle plan | Medium | Open · Phase 2 | Sprint 12. |
| GAP-055 | Production cutover runbook | High | Open · Phase 2 | Sprint 12. |

# 4. Phase-1 Closure Highlights

**Persistence everywhere** — 45 of 49 stores persist + survive F5. Combined with the mock-API audit table, every clinical action is durable in-session.

**Zero native dialogs** — all 12 window.alert/confirm/prompt sites replaced by the shared `ConfirmDialog` component.

**Zero dead 'coming soon' buttons** — all 7 do real work, including a working DICOM viewer stub.

**Refund two-step gate** built end-to-end (FR-507 satisfied).

**Audit coverage** extended into the 5 highest-traffic silent stores (Lab orders / OT / Discharge / Insurance / Lab QC). The 173-row trail after the verification sweep proves cross-store emissions are firing.

**Verification:** per-role smoke (16 / 16 roles) + Kiran Patil cross-role journey (7 / 7 probes) + 0 console errors during the sweep. `npx tsc --noEmit` clean. `next build` ✓ Compiled successfully.

# 5. What Carried Into Phase 2 (and where it's planned)

| Theme | Gap IDs | Sprint in 06 Plan |
| --- | --- | --- |
| Real OIDC + server-side RBAC | GAP-001/002/003/004/008/009 | S8 |
| Real relational DB + repositories | GAP-007 (encryption) | S2 |
| Drug safety server-side enforcement | GAP-021 | S4 |
| Real AI vendor + per-service config | GAP-014/036/038/039/047 | S9 |
| Integrations (WhatsApp / UPI / Email) | GAP-018/024/048 | S10 |
| Bill auto-population from real joins | GAP-023 | S7 |
| Lab analyser (HL7) bridge | GAP-005 | v2 |
| Observability / DR / Pen-test / UAT | GAP-050…055 | S11/S12 |
| UX polish (Storybook, WCAG, phone) | GAP-040/041/042/043/045/046 | S1 polish sprint |

# A. Version History

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| v1.0 | 01 Jun 2026 | Solution Architecture Team | Initial gap register — 55 numbered entries. |
| v1.1 | 01 Jun 2026 | Solution Architecture Team | Status closure after Phase-1 Steps 2-4. |