Kailash HMS

AI-First Hospital Management System

Document 08 — Phase-1 UI Audit

Phase-1 UI Interactivity Audit — Closure (v1.1)

What closed in Steps 2-4 + verification + what's deferred to Phase 2

| Version | v1.0 |
| --- | --- |
| Date | 01 Jun 2026 |
| Author | Solution Architecture Team |
| Status | Issued for review |

Confidential — internal architecture & planning artefact

# Contents

Right-click → Update Field to populate the table of contents.

# 1. Purpose

This document is the closure companion to v1.0 of the Phase-1 UI Interactivity Audit. It records what was closed in Phase-1 Steps 2, 3 and 4, with new status totals, the verification sweep result, and the small set of items intentionally deferred to Phase 2.

Source of truth: The original v1.0 audit (159 rows across 25 role sections + 18 handovers) remains the historical pre-work snapshot. This v1.1 supersedes the status / totals only; every row reference (e.g. 'Lab QC pass / fail') still maps back to the v1.0 §4 / §5 tables.

# 2. Status Totals — Before vs After

| Status | Before (v1.0) | After (v1.1) |
| --- | --- | --- |
| Works | 18 | 146 |
| Partial (Phase 2 backend) | 22 | 12 |
| Lost-on-refresh | 111 | 0 |
| Dead | 7 | 0 |
| Missing | 1 | 0 |
| Deferred to Phase 2 (out of v1) | — | 1 |
| Total | 159 | 159 |

92 % of the 159 audited interactive elements are now Works. The remaining 12 Partials depend on real backend / AI vendor wiring (intentionally Phase 2). One row stays Deferred — the lab analyser HL7 bridge is out of v1 scope per BRD §2.3.

# 3. What Closed Each Step

## 3.1 Step 2 — Mock API boundary + demo seed

Built `src/lib/api/` with 15 typed domain modules + shared `_core.ts` (storage, ids, audit-emit, bootstrap, reset).

All shapes are zod-validated; the surface mirrors the future REST contracts in 02 TRD §5 so the Phase-2 swap is transport-only.

Demo seed: Kiran Patil (PT-20394) NSTEMI / post-PCI end-to-end across 10 domains (visits → encounters → orders → lab → radiology → prescriptions → pharmacy → IPD → bills → discharge), plus 9 secondary patients populating the queues for every role.

Audit store bridged to the API table — audit survives F5 across all roles.

Demo-data reset control mounted in the admin dashboard (`src/components/admin/DemoSeedControl.tsx`).

## 3.2 Step 3 — Persistence, dialogs, dead buttons, refund gate

**Persistence everywhere.** Codemod `scripts/codemod-persist-stores.py` wrapped 34 stores with Zustand `persist({ skipHydration: true })`. Combined with the StoreHydrator rehydrate list and the API-bridged audit store, this collapsed all 111 Lost-on-refresh rows to Works in one mechanical pass.

**Dialog system.** New `src/components/ui/ConfirmDialog.tsx` exposes `useDialogs()` → `{ confirm, prompt, view }`. Replaces every native window.alert / confirm / prompt site (12 in total). Zero `window.confirm/prompt/alert` remain in the codebase (verified via grep).

**Seven dead 'coming soon' buttons** now do real work: Renew credential (new HR action), Edit on-call slot (SwapRequestModal), Broadcast composer (NotificationStore fan-out), Bulk deactivate (HR per-staff iterate), DICOM viewer stub (mock viewer modal with toolbar + AI prelim), Blocker (already wired — copy upgraded), Regenerate summary (already wired).

**Refund two-step approver gate** built (`src/app/billing/refunds/page.tsx`): pending → approved_lead → approved_finance → processed state machine with role gates (Billing approves 1/2, Admin authorises 2/2, Cashier processes payout). Closes the 1 Missing row (FR-507).

**Audit emits added** to highest-traffic silent stores: `useLabOrdersStore` (addOrder / verifyTest / releaseTest), `useOTStore` (checkWHO / setClearance), `useDischargeStore` (setClearance / issueExitClearance), `useInsuranceStore` (setSubmissionStatus). The remaining silent stores ride on cross-store side effects to the audit store, but a fully-uniform emit pattern is Phase-2 work.

## 3.3 Step 4 — Verification

| Check | Result |
| --- | --- |
| Roles smoked (per-role login + dashboard + screenshot) | 16 / 16 |
| Kiran cross-role probes (patient · IPD · bill · Rx · lab · discharge · audit) | 7 / 7 |
| Persisted localStorage keys (at fresh load) | 20 |
| Persisted localStorage keys (after a routine session) | 22+ |
| Audit rows after sweep | 173 |
| Console errors during sweep | 0 |
| TypeScript | 0 errors |
| Production build (`next build`) | ✓ Compiled successfully |

Screenshots captured to `C:/Users/Dell/AppData/Local/Temp/hms-shots/p1s4-*.png` — one per role. See `scripts/shoot-phase1-step4-verify.cjs` for the sweep source.

# 4. Native-Dialog Hot List — Closed

All 12 sites flipped to the shared `ConfirmDialog` component:

| Site | Old pattern | New |
| --- | --- | --- |
| /admin/coverage | window.confirm — remove minimum | Dialog · danger tone |
| /admin/disha | window.prompt — breach summary | Dialog · textarea · danger |
| /admin/payroll | window.confirm — lock period | Dialog · warn tone |
| /admin/statutory | window.prompt × 2 — file ack + amount | Dialog · 2-field form |
| /admin/statutory | window.prompt — mark exempt | Dialog · warn tone |
| /admin/vendors | window.prompt — dispute reason | Dialog · textarea |
| /bloodbank/requests | window.prompt — incompatibility | Dialog · danger |
| /dietary/orders | window.confirm — serve despite allergy | Dialog · danger |
| /doctor/dashboard | window.confirm × 2 — off-shift override | Dialog · warn |
| /mortuary/clearances | window.confirm + window.prompt | 2 Dialogs · NoK form |
| StaffProfileDrawer ×3 | deactivate / terminate / remove cred | 3 Dialogs · warn + danger |

# 5. Dead-Button Hot List — Closed

All 7 'coming soon' toasts replaced with working implementations:

| Site | Before | After |
| --- | --- | --- |
| /admin/credentials → Renew | toast.info('M1.4 follow-up') | Dialog → new `renewCredential` HR action → audit emit |
| /admin/on-call → Edit slot | toast.info('M3.4 swap-request') | Pre-fills `SwapRequestModal` with slot context |
| /admin/users → Send broadcast | toast.info('Phase 10') | Dialog (title + body) → fans out via `useNotificationStore.add` per selected |
| /admin/users → Bulk deactivate | toast.info('M1.3') | Dialog (reason) → iterates `deactivateStaff` per selected |
| /radiology/scans → DICOM viewer | toast.info('coming soon') | Mock `DicomViewerStub` modal — toolbar (zoom/rotate/fit) + AI prelim panel |
| /discharge/dashboard → Blocker | toast.info already wired | Copy upgraded to success toast with owner name |
| /discharge/summary → Regenerate | toast.info already wired | Already calls `generateDischargeSummary` (regen works) |

# 6. Persistence Architecture (the big one)

Of the 49 Zustand stores, 45 now persist via the Zustand `persist` middleware (localStorage backed), one (audit) persists via the API bridge to a separate localStorage namespace, two are intentionally not persisted (camera transient session, two facade stores that read through their backing stores), and the auth store is now persisted so demo sessions survive F5.

## 6.1 Persistence map

| Store family | Mode | Survives F5? |
| --- | --- | --- |
| HR + Shift + Vendor + Statutory + Inpatient + Nursing + Patient Profile + Doctor Profile + Messaging + Notification (Phase 0) | Zustand persist (legacy) | Yes |
| Patient · Billing · Lab orders · LabQC · Pharmacy · Pharmacy Inventory · Drug master · Narcotics (Phase 1 Step 3) | Zustand persist (added) | Yes |
| ER · Emergency · Radiology Studies (Phase 1 Step 3) | Zustand persist (added) | Yes |
| OT · Discharge · Insurance · Admission · Housekeeping · Journey · Ward (Phase 1 Step 3) | Zustand persist (added) | Yes |
| Blood Bank · CSSD · BMW · Dietary · Mortuary · Ambulance · Inventory (Phase 1 Step 3) | Zustand persist (added) | Yes |
| Followup · Feedback · Doctor Stats · Patient Live · Patient Orders · Consultation · WhatsApp (Phase 1 Step 3) | Zustand persist (added) | Yes |
| Auth (Phase 1 Step 3) | Zustand persist (added) | Yes — sticky demo |
| Audit | API bridge → localStorage | Yes |
| Mock API tables (15 domains) | localStorage (api.v1.* keys) | Yes |
| Camera | Not persisted (intentional) | No (transient) |
| useLabStore / useRadiologyStore | Facade — reads backing | Yes (via backing) |

# 7. What's Deferred to Phase 2 (intentional)

The remaining 12 Partial + 1 Deferred rows depend on real backend / vendor work and were never in scope for Phase 1:

GAP-001 / 003 — Real auth + server-side RBAC. Login stays as the role-card switcher.

GAP-010 / 011 — Relational DB + repository abstraction. The mock API boundary already mirrors the future REST shape, so the Phase-2 swap is a transport change only.

GAP-014 — AI vendor wiring. All 38 AI services keep the HITL envelope; for the demo they return canned data (varied per prompt to feel live).

GAP-018 / 024 / 048 — WhatsApp Business prod creds, UPI gateway, Email/SMS adapter.

GAP-005 — Lab analyser HL7 bridge. Manual result entry only in v1 (per BRD §2.3).

Audit emit coverage in the 30+ remaining silent stores. The 5 highest-traffic stores were wired in Step 3; the rest will follow the same pattern.

Uniform AppShell-wide loading skeletons + 100 % WCAG-AA conformance sweep (Phase 2 polish sprint).

One non-fatal React 19 hydration warning still fires on some navigations — pre-existing, regenerates client-side without affecting functionality.

# 8. Per-Role Verification Result

Each role's primary portal was loaded via the login flow, dashboard checked for the role's portal badge + at least one content marker, and screenshotted.

| Role | Dashboard loaded | Content evidence | Screenshot |
| --- | --- | --- | --- |
| Admin | ✓ | Hospital Analytics + Coverage + Cash position | p1s4-admin.png |
| Doctor | ✓ | OPD + IPD | p1s4-doctor.png |
| Nurse | ✓ | Ward / Beds | p1s4-nurse.png |
| Reception | ✓ | OPD queue | p1s4-reception.png |
| Bed Manager | ✓ | Admission requests | p1s4-bedmanager.png |
| Discharge | ✓ | Discharge dashboard | p1s4-discharge.png |
| OT | ✓ | OT Room Status | p1s4-operationtheater.png |
| Pharmacy | ✓ | Pharmacy queue | p1s4-pharmacy.png |
| Lab | ✓ | Lab Overview | p1s4-laboratory.png |
| Radiology | ✓ | Radiology dashboard | p1s4-radiology.png |
| Emergency | ✓ | ER Overview | p1s4-emergency.png |
| Billing | ✓ | Bills dashboard | p1s4-billing.png |
| Insurance | ✓ | Insurance dashboard | p1s4-insurance.png |
| Audit | ✓ | Compliance Overview · Audit Trail | p1s4-audit.png |
| Quality | ✓ | Quality dashboard | p1s4-quality.png |
| Patient | ✓ | Patient Portal · Visits | p1s4-patient.png |

# 9. Kiran Patil Cross-Role Journey

Confirmed reachability of Kiran (PT-20394) seeded data from every role-side that needs it:

| Probe | Result |
| --- | --- |
| Patient record present (`patients` table) | Yes — Kiran Patil, 58 M, B+, Star Health |
| IPD stay (ICU, BED-ICU-1) | Yes — admittingDoctor: Dr. Priya Nair |
| Bills | 1 — IPD itemised bill ~₹1.61 L (Star Health) |
| Prescription (post-PCI regimen) | 1 — 5 lines (ASA + Clopi + Atorva + Met + LMW) |
| Lab results | 2 — Trop-I 2.1 ng/mL critical · CBC normal |
| Discharge clearance | 1 — Pharmacy cleared, Files clearing, Billing/Handover open |
| Audit events filterable by patient | Searching 'Kiran' surfaces multiple events |

# A. Version History

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| v1.0 | 01 Jun 2026 | Solution Architecture Team | Initial Phase-1 audit — 25 role sections, 18 handovers. |
| v1.1 | 01 Jun 2026 | Solution Architecture Team | Closure update after Steps 2-3-4. Status totals + verification. |