Kailash HMS

AI-First Hospital Management System

Document 10 - Competitive Innovation

Competitive Innovation — Wave 1 Closure (v1.1)

S1, S2, S3, S15 shipped — clinical-safety wow layer live

| Version | v1.0 |
| --- | --- |
| Date | 01 Jun 2026 |
| Author | Solution Architecture Team |
| Status | Issued for review |

Confidential — internal architecture & planning artefact

# Contents

Right-click → Update Field to populate the table of contents.

# 1. Why v1.1 exists

v1.0 proposed a 15-card slate (S1–S15) covering every pillar. v1.1 records what shipped in M4-Wave-1 (the 'demo-defining clinical wow' bundle) and freezes the remaining 11 cards as Open for subsequent waves. v1.0 stays as the historical proposal — read it for full per-card detail.

# 2. Wave-1 Shipped

All four cards shipped: Each card is additive to the M0 contract. Regression 54/54 remains green; no existing feature was modified or removed.

| ID | Title | What landed |
| --- | --- | --- |
| S1 | Transparent Drug-Safety Reasoning Panel | src/components/clinical/DrugSafetyReasoningCard.tsx mounted in src/app/doctor/dashboard/page.tsx above the existing one-line warnings (additive). Renders the 4-check matrix (allergy / interaction / dose / narcotic) with per-check reasoning chips, plus an HITL 'AI-suggested alternatives' card driven by a deterministic alternates table (Augmentin → Cipro+Metro for penicillin, Amoxicillin → Azithro / Doxy, etc.). 'Use' button on each alternative emits a toast for the demo; substitute wiring is in the consumer hook. |
| S2 | NEWS2 / qSOFA / Sepsis Ambient Watcher | src/components/clinical/EarlyWarningBanner.tsx renders one banner per inpatient whose most-recent NEWS2 ≥ 5. Mounted at the top of src/app/doctor/ipd/page.tsx. Uses the existing src/lib/vitals.ts engine — no new scoring logic. Banner shows transparent reasoning (drivers from the scorer), an Escalate button (audit-logged) and an Acknowledge button (silences for the session). |
| S3 | Closed-Loop Critical-Value Banner + Ack Gate | src/components/clinical/CriticalValueBanner.tsx subscribes to the persisted audit table for lab_critical_callback events. Mounted in AppShell.tsx so it renders globally for doctor + nurse roles. Each unacknowledged critical-value renders a top banner with a 2-minute soft-blocker countdown chip, audit timestamp, and per-role Acknowledge button. Ack writes to localStorage so it persists across F5; opening the audit trail is one click. |
| S15 | Doctor Day-in-Review (explainable narration) | src/components/doctor/DaySummaryCard.tsx mounted at the top of src/app/doctor/analytics/page.tsx. Deterministic narration over useDoctorStatsStore.totalsFor + today's audit events. Shows: consults today, Rx signed, AI accept-rate (if any HITL audits exist), NEWS2 escalations responded to. Suggests 'next focus' items based on the data. HITL dismiss / 'Add to tomorrow'. |

# 3. Cross-Cutting Primitives (foundation for future waves)

**src/components/clinical/ReasoningChip.tsx** — explainability primitive (compact + expanded modes, 5 tones). Used by S1, S2, S15.

**src/components/clinical/DrugSafetyReasoningCard.tsx** — 4-check matrix + HITL alternates card.

**src/components/clinical/EarlyWarningBanner.tsx** — NEWS2 banner with escalate / acknowledge.

**src/components/clinical/CriticalValueBanner.tsx** — closed-loop ack banner; reads the persisted audit table.

**src/components/doctor/DaySummaryCard.tsx** — Day-in-Review narration with HITL dismiss.

# 4. Where Each Card Mounts

| Card | Mount point | Hero-journey touch |
| --- | --- | --- |
| S1 - Drug-safety reasoning | src/app/doctor/dashboard/page.tsx (above the existing rxWarnings strip in the OPD consult Rx panel) | Anil's Augmentin-vs-Penicillin trigger renders the danger card + Cipro/Metro alternates. |
| S2 - NEWS2 banner | src/app/doctor/ipd/page.tsx (top of the inpatient list) | Anil's seeded NEWS2 = 5 vital fires the amber banner with transparent drivers. |
| S3 - Critical-value banner | src/components/layout/AppShell.tsx (visible only on doctor + nurse surfaces) | When an Anil-related lab_critical_callback fires, the global banner appears across every page. |
| S15 - Day-in-Review | src/app/doctor/analytics/page.tsx (above the chart) | Narrates the day's consults / Rx / AI accept-rate / escalations from the seeded audit trail. |

# 5. What's Still Open (Waves 2-6)

Per the recommended sequence in v1.0 §5:

| ID | Title | Wave |
| --- | --- | --- |
| S4 | Hospital-Wide AI Copilot (palette+ evolution) | Wave 2 |
| S5 | Voice Scribe Everywhere | Wave 2 |
| S6 | Mock OCR Intake | Wave 2 |
| S7 | Predictive Operations Cockpit | Wave 3 |
| S8 | Revenue-Cycle Growth Cockpit | Wave 3 |
| S9 | NABH Evidence Live Cockpit | Wave 4 |
| S10 | DPDP / DISHA Self-Audit Panel | Wave 4 |
| S11 | AI Health Summary on Patient Portal Home | Wave 5 |
| S12 | Family-Track v2 (mock WhatsApp invite) | Wave 5 |
| S13 | Proactive Patient Nudges | Wave 5 |
| S14 | Care-Team Presence + Live Handover | Wave 6 |

# 6. Verification

tsc --noEmit: 0 errors

next build: ✓ Compiled successfully

regression-suite.cjs at M4-W1: 54 / 54 green, 0 console errors

Screenshots: docs/specs/screens/M4-W1/

# A. Version History

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| v1.0 | 01 Jun 2026 | Solution Architecture Team | Slate proposal — 15 cards. |
| v1.1 | 01 Jun 2026 | Solution Architecture Team | M4-W1 closure — S1/S2/S3/S15 shipped. |