Kailash HMS

AI-First Hospital Management System

Document 10 - Competitive Innovation

Competitive Innovation — Wave 2 Closure (v1.2)

S4, S5, S6 shipped — operating-speed layer live

| Version | v1.0 |
| --- | --- |
| Date | 01 Jun 2026 |
| Author | Solution Architecture Team |
| Status | Issued for review |

Confidential — internal architecture & planning artefact

# Contents

Right-click → Update Field to populate the table of contents.

# 1. Why v1.2 exists

v1.0 proposed a 15-card slate. v1.1 closed Wave 1 (clinical-safety wow — S1, S2, S3, S15). v1.2 closes Wave 2 (operating-speed wow — S4 hospital-wide AI copilot, S5 voice scribe everywhere, S6 mock OCR intake) and freezes the remaining 8 cards as Open for Waves 3-6.

# 2. Wave-2 Shipped

Three cards shipped: Each card is additive to the M0 contract. Regression 54/54 remains green; no existing feature was modified or removed. Two new shared primitives — aiCopilot intent parser and VoiceScribeButton — are now available for any future surface.

| ID | Title | What landed |
| --- | --- | --- |
| S4 | Hospital-Wide AI Copilot (palette+ evolution) | src/lib/aiCopilot.ts adds a mock NL → typed-intent parser used by src/components/layout/CommandPalette.tsx. The user types natural language like 'schedule MRI for Anil Tuesday 10am' or 'show denial-risk claims' — the palette runs parseIntent() and renders a src/components/clinical/CopilotPreviewCard.tsx confirmation card above the result list: action chip + object chip + patient chip + time chip, full reasoning bullets, confidence percentage, explicit Reject / Run buttons. Every accept and reject writes a hitl_accept / hitl_reject audit entry under resource='ai_copilot_intent'. Mock now; Phase-2 swaps parseIntent for an LLM call returning the same envelope. |
| S5 | Voice Scribe Everywhere | src/components/clinical/VoiceScribeButton.tsx — reusable mic button that drops onto any clinical-note surface. Uses the existing src/lib/voiceScribe.ts (Web Speech API + toSOAP). When the API is unsupported (Firefox / Safari / headless), a deterministic per-surface fallback transcript keeps the demo flowing. Captures speech → raw transcript → AI-structured SOAP (S/O/A/P with diagnosis and vitals context) → HITL accept / reject. Mounted on doctor IPD as an explicit Quick-note toolbar and on nurse rounds as a compact AI-SOAP companion alongside the existing voice-note button. Audit writes a hitl_accept under resource='voice_scribe' with the surface + patient handle. |
| S6 | Mock OCR Intake | src/components/reception/OcrIntakeCard.tsx mounted at the top of the Register-Walk-in modal in src/app/reception/opd/page.tsx. Three doc-type chips (Aadhaar / Insurance card / Lab paper); Demo-scan or Upload fires an 800 ms canned timer then renders an OCR-draft card with per-field confidence chips (94% / 92% / 88% …). Apply-to-form pushes the extracted fields into the existing walk-in form (name / phone / age / gender for Aadhaar, payer / policy / expiry for insurance, test name / value / reference for lab paper). Every field stays editable; the form is the source of truth. Audit writes hitl_modify on scan and hitl_accept on apply. |

# 3. New Cross-Cutting Primitives

**src/lib/aiCopilot.ts** — parseIntent(text, ctx) returns a typed envelope { action, object?, patient?, time?, destination?, confidence, reasoning, raw }. Action verbs (schedule / order / draft / discharge / show / find / summarise), domain objects (imaging / lab / medication / appointment / preauth / claim / discharge_summary), patient fuzzy-matched against Patient + Inpatient registries, and a destination route picker. Phase-2 keeps the same envelope shape.

**src/components/clinical/CopilotPreviewCard.tsx** — confirmation card used by the Command Palette. Renders the parsed intent as chips, lists the reasoning bullets, shows the chosen destination, and emits hitl_accept / hitl_reject audit on each path.

**src/components/clinical/VoiceScribeButton.tsx** — reusable mic + AI-SOAP component. Six surface types: opd_note / ipd_progress / mar_note / nurse_round / ot_debrief / discharge_summary. Each has a deterministic fallback transcript so the demo flows without microphone permission.

**src/components/reception/OcrIntakeCard.tsx** — three-doc-type mock OCR card (Aadhaar / Insurance / Lab paper). 800 ms canned scan, per-field confidence chips, editable apply.

# 4. Where Each Card Mounts

| Card | Mount point | Hero-journey touch |
| --- | --- | --- |
| S4 - AI Copilot | src/components/layout/CommandPalette.tsx — when the user types ≥3 words containing an action verb, the CopilotPreviewCard renders above the standard result list | Try 'schedule MRI for Anil Tuesday 10am' — parser resolves Anil → PT-44012, picks the radiology inbox as destination, 95% confidence. |
| S5 - Voice Scribe | src/app/doctor/ipd/page.tsx (Quick-note toolbar at top) + src/app/nurse/rounds/page.tsx (compact companion next to existing voice button) | Doctor records an IPD progress note via mic → AI structures to SOAP using Anil's diagnosis and current vitals as context → accept writes the chart entry. |
| S6 - OCR Intake | src/app/reception/opd/page.tsx — inside the Register-Walk-in modal, above the Full Name field | Reception clerk taps Aadhaar → Demo scan → 800 ms later Anil's name, DOB, age, gender, masked Aadhaar appear with per-field confidence chips → Apply to form. |

# 5. What's Still Open (Waves 3-6)

Waves 1 and 2 are now closed. The remaining eight cards are queued for the next phases:

| ID | Title | Wave |
| --- | --- | --- |
| S7 | Predictive Operations Cockpit | Wave 3 |
| S8 | Revenue-Cycle Growth Cockpit | Wave 3 |
| S9 | NABH Evidence Live Cockpit | Wave 4 |
| S10 | DPDP / DISHA Self-Audit Panel | Wave 4 |
| S11 | AI Health Summary on Patient Portal Home | Wave 5 |
| S12 | Family-Track v2 (mock WhatsApp invite) | Wave 5 |
| S13 | Proactive Patient Nudges | Wave 5 |
| S14 | Care-Team Presence + Live Handover | Wave 6 |

# 6. Verification

tsc --noEmit: 0 errors

next build: Compiled successfully in 78s

regression-suite.cjs at M4-W2: 54 / 54 green, 0 console errors

Screenshots: docs/specs/screens/M4-W2/ — three W2 close-ups (S4 copilot preview, S5 voice scribe panel, S6 OCR draft).

# 7. Wave 1 — Carried Forward (still shipping)

All Wave-1 surfaces remain live and untouched. Listed here for traceability.

| ID | Title |
| --- | --- |
| S1 | Transparent Drug-Safety Reasoning Panel |
| S2 | NEWS2 / qSOFA / Sepsis Ambient Watcher |
| S3 | Closed-Loop Critical-Value Banner + Ack Gate |
| S15 | Doctor Day-in-Review (explainable narration) |

# A. Version History

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| v1.0 | 01 Jun 2026 | Solution Architecture Team | Slate proposal — 15 cards. |
| v1.1 | 02 Jun 2026 | Solution Architecture Team | M4-W1 closure — S1/S2/S3/S15 shipped. |
| v1.2 | 01 Jun 2026 | Solution Architecture Team | M4-W2 closure — S4/S5/S6 shipped. |