Kailash HMS

AI-First Hospital Management System

Document 10 - Competitive Innovation

Competitive Innovation — Wave 3 Closure (v1.3)

S7, S8 shipped — Growth pillar live

| Version | v1.0 |
| --- | --- |
| Date | 01 Jun 2026 |
| Author | Solution Architecture Team |
| Status | Issued for review |

Confidential — internal architecture & planning artefact

# Contents

Right-click → Update Field to populate the table of contents.

# 1. Why v1.3 exists

v1.0 proposed a 15-card slate. v1.1 closed Wave 1 (clinical-safety wow — S1/S2/S3/S15). v1.2 closed Wave 2 (operating-speed wow — S4/S5/S6). v1.3 closes Wave 3 (the GROWTH pillar — S7 Predictive Operations Cockpit, S8 Revenue-Cycle Growth Cockpit) and freezes the remaining 6 cards as Open for Waves 4-6.

# 2. Wave-3 Shipped

Growth pillar — operational + financial AI cockpits: Each cockpit is a 4-card grid with reasoning + ₹-impact + recommended action + HITL accept/dismiss. Reads existing stores live; no schema changes. Regression 54/54 remains green.

| ID | Title | What landed |
| --- | --- | --- |
| S7 | Predictive Operations Cockpit | src/lib/predictiveOps.ts engine: four deterministic forecasters over live store state — predictEdArrivals (rate-over-4h × time-of-day weight), predictOrUtilisation (scheduled + in-progress vs capacity), predictIcuPressure (current ICU + projected step-ups), predictStaffingGap (active vs demand). src/components/admin/PredictiveOpsCockpit.tsx renders the 4-card grid with reasoning drivers + recommended action + HITL accept/dismiss. Mounted at the top of src/app/admin/operations/page.tsx. Audit writes hitl_accept / hitl_reject under resource='ops_prediction' with the prediction id (ed_arrivals_4h / or_utilisation_24h / icu_pressure / staffing_gap) so leadership can see which predictions were actioned. |
| S8 | Revenue-Cycle Growth Cockpit | src/lib/revenueGrowth.ts engine: four lever-finders over live claims + bills — findDenialRiskClaims (claims with AI denial-risk ≥ 50), findDaysInAr (avg age + claims over 30 days), findChargeCaptureGaps (IPD bills under ₹25k flagged as likely under-charged), findPayerMixConcentration (% claim value in >₹1L claims). src/components/admin/RevenueCycleGrowthCockpit.tsx renders the 4-card grid with ₹-impact estimate per finding + a total-opportunity badge in the header. Mounted at the top of src/app/admin/finance/page.tsx (above the P&L KPI strip). Audit writes under resource='rcm_growth'. |

# 3. New Engines (foundation for future predictive surfaces)

**src/lib/predictiveOps.ts** — four pure forecasters: predictEdArrivals(patients), predictOrUtilisation(otProcedures, rooms), predictIcuPressure(inpatients, capacity), predictStaffingGap(active, demand). Each returns the OpsPrediction envelope { id, title, headline, metric, windowLabel, tone, confidence, drivers[], recommendation }. Phase-2 swaps each function for an ML model; the envelope shape stays.

**src/lib/revenueGrowth.ts** — four lever-finders: findDenialRiskClaims, findDaysInAr, findChargeCaptureGaps, findPayerMixConcentration. Each returns the GrowthFinding envelope { id, title, headline, metric, impactInr, tone, confidence, drivers[], recommendation }. ₹-impact is a real number the leadership can sum.

**Cockpit components** — PredictiveOpsCockpit + RevenueCycleGrowthCockpit share the same card pattern, tone palette (ok / warn / danger), and HITL footer. Future waves can drop more lever-finders into the same shell.

# 4. Where Each Card Mounts

| Card | Mount point | Hero-journey touch |
| --- | --- | --- |
| S7 - Predictive Ops | src/app/admin/operations/page.tsx (top of page, above the notification channel config) | Ops manager opens the page and sees 13 ED arrivals expected next 4h (warn), 5% OR utilisation (idle capacity), 1/12 ICU beds (healthy), and 3 staffing roles short for the evening shift (warn). Each card has a single primary action. |
| S8 - RCM Growth | src/app/admin/finance/page.tsx (above the Top-line KPI strip) | Finance lead opens Hospital P&L and sees ₹94.7k at risk from 1 denial-flagged claim, 3 days avg AR, no charge-capture leakage today, and 68% high-value-claim concentration. A total-opportunity badge sits in the header. |

# 5. What's Still Open (Waves 4-6)

Waves 1, 2 and 3 are now closed. The remaining six cards are queued for the next phases:

| ID | Title | Wave |
| --- | --- | --- |
| S9 | NABH Evidence Live Cockpit | Wave 4 |
| S10 | DPDP / DISHA Self-Audit Panel | Wave 4 |
| S11 | AI Health Summary on Patient Portal Home | Wave 5 |
| S12 | Family-Track v2 (mock WhatsApp invite) | Wave 5 |
| S13 | Proactive Patient Nudges | Wave 5 |
| S14 | Care-Team Presence + Live Handover | Wave 6 |

# 6. Verification

tsc --noEmit: 0 errors

next build: ✓ Compiled successfully in 119s

regression-suite.cjs at M4-W3: 54 / 54 green, 0 console errors

Screenshots: docs/specs/screens/M4-W3/ — S7 predictive-ops + S8 RCM-growth.

# 7. Waves 1-2 — Carried Forward (still shipping)

All Wave-1 and Wave-2 surfaces remain live and untouched.

| ID | Title |
| --- | --- |
| S1 | Transparent Drug-Safety Reasoning Panel |
| S2 | NEWS2 / qSOFA / Sepsis Ambient Watcher |
| S3 | Closed-Loop Critical-Value Banner + Ack Gate |
| S15 | Doctor Day-in-Review (explainable narration) |
| S4 | Hospital-Wide AI Copilot (palette+ evolution) |
| S5 | Voice Scribe Everywhere |
| S6 | Mock OCR Intake |

# A. Version History

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| v1.0 | 01 Jun 2026 | Solution Architecture Team | Slate proposal — 15 cards. |
| v1.1 | 02 Jun 2026 | Solution Architecture Team | M4-W1 closure — S1/S2/S3/S15 shipped. |
| v1.2 | 02 Jun 2026 | Solution Architecture Team | M4-W2 closure — S4/S5/S6 shipped. |
| v1.3 | 01 Jun 2026 | Solution Architecture Team | M4-W3 closure — S7/S8 shipped (GROWTH pillar). |