Kailash HMS

AI-First Hospital Management System

Document 10 - Competitive Innovation

Competitive Innovation — Wave 4 Closure (v1.4)

S9, S10 shipped — Compliance Autopilot live

| Version | v1.0 |
| --- | --- |
| Date | 01 Jun 2026 |
| Author | Solution Architecture Team |
| Status | Issued for review |

Confidential — internal architecture & planning artefact

# Contents

Right-click → Update Field to populate the table of contents.

# 1. Why v1.4 exists

v1.0 proposed a 15-card slate. v1.1 closed W1 (S1/S2/S3/S15). v1.2 closed W2 (S4/S5/S6). v1.3 closed W3 (S7/S8 — GROWTH). v1.4 closes W4 (S9 NABH Evidence Live Cockpit, S10 DPDP/DISHA Self-Audit Panel — the COMPLIANCE AUTOPILOT pair) and freezes the remaining 4 cards as Open for Waves 5-6.

# 2. Wave-4 Shipped

Compliance pillar — NABH + DPDP/DISHA live cockpits: Each card carries evidence + reasoning + a single primary action and HITL accept/dismiss. Reads existing stores; no schema changes. Regression 54/54 remains green.

| ID | Title | What landed |
| --- | --- | --- |
| S9 | NABH Evidence Live Cockpit | src/components/admin/NabhEvidenceLiveCockpit.tsx renders one card per NABH chapter (AAC / COP / MOM / HIC / PRE / IMS / CQI / ROM / HRM) over the existing buildNabhEvidence engine. Each card shows chapter blurb, event count, freshest evidence row with relative timestamp, AI-suggested next-action (when count < 5), and an Open-desk HITL button that routes to the closest remediation surface (admission desk / IPD / pharmacy / BMW / insurance / quality / OT / roster). Mounted at the top of src/app/admin/compliance/page.tsx (above the 6-stream KPI strip). Audit writes under resource='nabh_evidence' with the chapter code so leadership can see which chapters were actioned. |
| S10 | DPDP / DISHA Self-Audit Panel | src/lib/dpdpAudit.ts scoring engine — five DPDP/DISHA principles: scoreConsentRate, scoreRtbfSla (30-day SLA per DISHA §28(2)), scoreExportAudit (purpose+requester per DPDP §11), scoreBreachResponse (72-hour gate per DPDP §8(6)), scoreRbacDiscipline (rapid cross-role same-record access detector). src/components/admin/DpdpSelfAuditPanel.tsx renders five score cards with drivers + recommendation + HITL action. Mounted at the top of src/app/admin/disha/page.tsx (above the 5-KPI strip). Audit writes under resource='dpdp_audit'. |

# 3. New Engine & Cockpits

**src/lib/dpdpAudit.ts** — pure scoring engine. scoreConsentRate / scoreRtbfSla / scoreExportAudit / scoreBreachResponse / scoreRbacDiscipline each return a DpdpDimension envelope { id, title, score 0-100, tone, metric, drivers[], recommendation }. overallDpdpScore averages the five. Phase-2 swaps heuristics for a real DPO pipeline; envelope stays.

**src/components/admin/NabhEvidenceLiveCockpit.tsx** — per-chapter evidence card grid (3-col responsive) with AI suggested next-action when evidence is sparse. Reuses the same tone palette as the W3 cockpits.

**src/components/admin/DpdpSelfAuditPanel.tsx** — five-dimension scorecard with overall-score badge in the header. Each card has explicit DPDP / DISHA section references in the driver bullets so the auditor sees the legal anchor.

# 4. Where Each Card Mounts

| Card | Mount point | Reading |
| --- | --- | --- |
| S9 - NABH Evidence | src/app/admin/compliance/page.tsx (top of page, above the 6-stream KPI strip) | Compliance officer opens Compliance Command Centre and sees 2/9 chapters above the 5-event threshold, the freshest evidence per chapter with a relative timestamp (e.g. '14m ago'), and AI-suggested next-actions for the 7 sparse chapters. Each chapter has an Open-desk button that routes to the right remediation surface. |
| S10 - DPDP Self-Audit | src/app/admin/disha/page.tsx (top of page, above the 5-KPI strip) | DPO opens DISHA / DPDP Compliance and sees an 80/100 overall self-audit score, broken down into Consent capture rate, RTBF turnaround (30-day SLA), Data-export audit coverage (purpose+requester gate), Breach response (72-hour gate), and Role-based access discipline (rapid cross-role detector). |

# 5. What's Still Open (Waves 5-6)

Four cards remain — patient super-app (W5) and care-team presence (W6):

| ID | Title | Wave |
| --- | --- | --- |
| S11 | AI Health Summary on Patient Portal Home | Wave 5 |
| S12 | Family-Track v2 (mock WhatsApp invite) | Wave 5 |
| S13 | Proactive Patient Nudges | Wave 5 |
| S14 | Care-Team Presence + Live Handover | Wave 6 |

# 6. Verification

tsc --noEmit: 0 errors

next build: Compiled successfully in 2.3 min

regression-suite.cjs at M4-W4: 54 / 54 green, 0 console errors

Screenshots: docs/specs/screens/M4-W4/ — S9 NABH 9-chapter grid + S10 DPDP 5-dimension scorecard.

# 7. Waves 1-3 — Carried Forward

All prior surfaces remain live and untouched.

| ID | Title |
| --- | --- |
| S1 | Transparent Drug-Safety Reasoning Panel |
| S2 | NEWS2 / qSOFA / Sepsis Ambient Watcher |
| S3 | Closed-Loop Critical-Value Banner + Ack Gate |
| S15 | Doctor Day-in-Review (explainable narration) |
| S4 | Hospital-Wide AI Copilot (palette+ evolution) |
| S5 | Voice Scribe Everywhere |
| S6 | Mock OCR Intake |
| S7 | Predictive Operations Cockpit |
| S8 | Revenue-Cycle Growth Cockpit |

# A. Version History

| Version | Date | Author | Notes |
| --- | --- | --- | --- |
| v1.0 | 01 Jun 2026 | Solution Architecture Team | Slate proposal — 15 cards. |
| v1.1 | 02 Jun 2026 | Solution Architecture Team | M4-W1 closure — S1/S2/S3/S15. |
| v1.2 | 02 Jun 2026 | Solution Architecture Team | M4-W2 closure — S4/S5/S6. |
| v1.3 | 02 Jun 2026 | Solution Architecture Team | M4-W3 closure — S7/S8 (GROWTH). |
| v1.4 | 01 Jun 2026 | Solution Architecture Team | M4-W4 closure — S9/S10 (COMPLIANCE). |